Master Project Playbook: Trial-Based Matillion to dbt Migration Demo

This playbook consolidates the full project setup, build flow, pipeline framework, validation approach, and demo runbook for a scratch-built trial environment designed to showcase legacy and future-state pipelines side by side.[cite:42][cite:15]

Objective

The objective is to build a complete demonstration environment from scratch using trial accounts, where legacy pipelines and future dbt-based pipelines are both implemented so migration capability, output equivalence, workflow clarity, and platform governance can be shown live.[cite:45][cite:34]

The target operating model uses Matillion for extraction and load into Snowflake RAW while dbt manages transformation across staging, intermediate/curated, and DW/marts layers with tests, documentation, and lineage.[cite:7][cite:42][cite:194]

Target architecture

Legacy pattern

Source
  -> Matillion Extract + Load
  -> RAW / Landing
  -> Legacy Transformation Flow
  -> DL_LEGACY Output
  -> Reporting / Consumer

Future pattern

Source
  -> Matillion Extract + Load
  -> RAW / Landing
  -> dbt Sources
  -> STAGING
  -> INTERMEDIATE / CURATED
  -> DW / MARTS
  -> Reporting / Consumer

This split aligns with dbt guidance for layered project structure and makes transformation logic modular, testable, and easier to explain than a single tool-driven flow.[cite:135][cite:148]

Environment design

Create the platform in Snowflake with one database and the following schemas:

- RAW

- DL_LEGACY

- STAGING

- CURATED

- DW

- optional development schemas for user workspaces.[cite:71][cite:72]

Create a dbt Cloud project connected to Snowflake and Git, and use Matillion for source-to-RAW loading so the same RAW layer can feed both legacy and future pipeline variants.[cite:81][cite:64]

Delivery scope

The playbook covers:

- environment setup,

- simple pipeline build,

- moderate pipeline build,

- legacy pipeline versions,

- future dbt pipeline versions,

- validation and reconciliation,

- demo packaging and presentation flow.[cite:190][cite:193]

Phase 1: Environment setup

Step 1: Account and platform setup

Create:

- Snowflake trial account.[cite:63]

- dbt Cloud trial account.[cite:16][cite:42]

- Git repository for the dbt project.[cite:82]

- Matillion access or demo environment for RAW loading.[cite:67]

Step 2: Snowflake foundational objects

Create:

- warehouse WH_EDP_DEMO,

- database EDP_DEMO,

- schemas RAW, DL_LEGACY, STAGING, CURATED, DW, and optional dev schemas.[cite:72][cite:71]

Also create a simple engineer role and demo user so dbt Cloud and later Matillion access can be configured cleanly.[cite:74][cite:42]

Step 3: dbt Cloud and Git project setup

Create the dbt Cloud project, connect it to Snowflake using the demo user and role, connect it to Git, initialize the repository, and reshape the project to use:

models/
  sources/
  staging/
  intermediate/
  marts/
macros/
tests/

This structure follows dbt project-organization best practices and supports the target layered architecture.[cite:7][cite:44]

Phase 2: Simple pipeline implementation

Business use case

A provisioning-style source is used as the simple pipeline because it is easy to explain while still demonstrating RAW ingestion, legacy transformation, dbt staging, dbt intermediate, and final fact output.[cite:94]

Step 4: Create RAW table and first staging model

Create RAW.PROVISIONING_RAW, load sample data, define it in models/sources/raw_sources.yml, and create the staging model stg_dbms__provisioning with light typing, cleanup, and status standardization.[cite:42][cite:135]

Add generic tests such as not_null, unique, and accepted_values, then run dbt source freshness and dbt build --select stg_dbms__provisioning.[cite:48][cite:3]

Step 5: Build legacy simple output

Create DL_LEGACY.PROVISIONING_LEGACY directly from RAW.PROVISIONING_RAW using a legacy-style transformation pattern that applies date conversion, status cleanup, and an IS_ACTIVE flag before writing to one transformed output table.[cite:105][cite:106]

This acts as the current-state comparison output.

Step 6: Build future simple dbt path

Create:

- int_provisioning_enriched

- fct_provisioning

Use ref() to link staging to intermediate and intermediate to mart so dbt controls dependency order and lineage automatically.[cite:122][cite:148]

At this point the simple future path is:

RAW.PROVISIONING_RAW
  -> stg_dbms__provisioning
  -> int_provisioning_enriched
  -> fct_provisioning

Phase 3: Moderate pipeline implementation

Business use case

A planning-style use case is used as the moderate pipeline because it demonstrates multiple source tables, lookup joins, business enrichment, dimensions, and facts, which makes it a strong proxy for Anaplan-like migration and transformation logic.[cite:123][cite:134]

Step 7: Create moderate RAW tables

Create:

- RAW.PLAN_RAW

- RAW.PRODUCT_MAPPING_RAW

- RAW.REGION_MAPPING_RAW

Load sample data and extend raw_sources.yml to declare all three as dbt sources with LOAD_TS for freshness checks.[cite:42][cite:48]

Step 8: Build moderate staging layer

Create:

- stg_anaplan__plan

- stg_ref__product_mapping

- stg_ref__region_mapping

These staging models rename, cast, and standardize the source data while staying source-aligned and avoiding multi-source business logic.[cite:135][cite:97]

Step 9: Build moderate intermediate layer

Create:

- int_plan_mapped

- int_plan_enriched

int_plan_mapped joins the cleaned plan data to region and product mappings, while int_plan_enriched adds derived fields such as scenario category and plan band.[cite:148][cite:153]

At this point the curated path is:

stg_anaplan__plan
  + stg_ref__product_mapping
  + stg_ref__region_mapping
    -> int_plan_mapped
    -> int_plan_enriched

Step 10: Build moderate marts / DW layer

Create:

- dim_product

- dim_region

- dim_scenario

- fct_plan

Add relationship tests from fct_plan to the three dimensions, plus accepted-values tests for derived fields such as scenario category and plan band.[cite:155][cite:161][cite:144]

The complete future moderate path becomes:

RAW
  -> STAGING
  -> INTERMEDIATE
  -> DIMENSIONS + FACT
  -> DW outputs

Step 11: Build legacy moderate output

Create DL_LEGACY.PLAN_LEGACY by directly joining RAW plan data to RAW region and product mappings, then deriving scenario category and plan band in one legacy-style transformation flow.[cite:169][cite:176]

This acts as the old/current-state output against which the dbt dimensional model is compared.

Phase 4: Validation and comparison

Step 12: Reconciliation framework

Validation should include:

- row count comparison,

- aggregate comparison,

- record-level comparison,

- mismatch/exception output.[cite:177][cite:180]

Simple pipeline comparison

Compare:

- DL_LEGACY.PROVISIONING_LEGACY

- DW.FCT_PROVISIONING

Use row counts and a full outer join on PROVISIONING_ID to detect mismatches in dates, status, product, and active flag.[cite:104][cite:185]

Moderate pipeline comparison

Compare:

- DL_LEGACY.PLAN_LEGACY

- a joined future output reconstructed from FCT_PLAN, DIM_PRODUCT, DIM_REGION, and DIM_SCENARIO.[cite:34][cite:167]

Use row counts, total plan amount, and full outer join mismatches on scenario, region, product, plan month, plan band, and version.[cite:177][cite:167]

Recommended comparison artifacts

Create and preserve:

- simple counts query,

- simple mismatch query,

- moderate counts query,

- moderate totals query,

- moderate mismatch query,

- optional mismatch tables for demo evidence.[cite:180]

Phase 5: Demo packaging and readiness

Step 13: Demo runbook and presentation prep

Prepare the run order so the story stays easy to follow:[cite:190][cite:199]

- Show target architecture.

- Show RAW tables.

- Show legacy simple output.

- Show future simple lineage and output.

- Show simple comparison results.

- Show legacy moderate output.

- Show future moderate lineage and marts.

- Show moderate comparison results.

- Show dbt docs, lineage, tests, freshness, and job scheduling.[cite:186][cite:194]

- Close with the migration message and reuse framework.

Generate dbt docs with dbt docs generate so lineage and documentation are ready to present.[cite:195][cite:186]

Create demo jobs in dbt Cloud for:

- source freshness,

- simple pipeline build,

- moderate pipeline build,

- optional full demo build.[cite:194][cite:191]

Capture screenshots of:

- RAW tables,

- legacy output tables,

- future output tables,

- lineage graphs,

- passing tests,

- freshness results,

- zero-mismatch comparison outputs.[cite:186][cite:187]

Canonical workflow by pipeline

Simple legacy workflow

Source
  -> Matillion Extract
  -> RAW.PROVISIONING_RAW
  -> Legacy transform logic
  -> DL_LEGACY.PROVISIONING_LEGACY
  -> Reporting

Simple future workflow

Source
  -> Matillion Extract
  -> RAW.PROVISIONING_RAW
  -> dbt source(raw, PROVISIONING_RAW)
  -> stg_dbms__provisioning
  -> int_provisioning_enriched
  -> fct_provisioning
  -> Reporting

Moderate legacy workflow

Source plan + reference inputs
  -> Matillion Extract
  -> RAW.PLAN_RAW + RAW.PRODUCT_MAPPING_RAW + RAW.REGION_MAPPING_RAW
  -> Legacy joined transformation logic
  -> DL_LEGACY.PLAN_LEGACY
  -> Reporting

Moderate future workflow

Source plan + reference inputs
  -> Matillion Extract
  -> RAW.PLAN_RAW + RAW.PRODUCT_MAPPING_RAW + RAW.REGION_MAPPING_RAW
  -> stg_anaplan__plan
  -> stg_ref__product_mapping
  -> stg_ref__region_mapping
  -> int_plan_mapped
  -> int_plan_enriched
  -> dim_product + dim_region + dim_scenario + fct_plan
  -> Reporting

Minimum build artifacts checklist

Platform

- Snowflake trial account ready.[cite:63]

- dbt Cloud project connected to Snowflake and Git.[cite:42][cite:81]

- Matillion source-to-RAW path ready.[cite:64]

Simple pipeline

- RAW table created and loaded.

- Legacy output built.

- dbt staging, intermediate, and mart built.

- Comparison queries saved.

Moderate pipeline

- RAW tables created and loaded.

- Legacy output built.

- dbt staging, intermediate, dimensions, and fact built.

- Relationship tests passing.

- Comparison queries saved.[cite:144]

Demo readiness

- dbt docs generated.[cite:195]

- Freshness checked.[cite:48]

- Tests passing.[cite:3]

- Screenshots saved.

- Presenter flow rehearsed.

- Backup evidence ready.[cite:190]

Presenter message

The message to stakeholders is simple: the same raw inputs can feed both a legacy transformation path and a modern dbt-based path, and the dbt path produces equivalent business outputs while adding layered design, testing, documentation, lineage, and repeatable migration patterns.[cite:34][cite:186]

The demo therefore proves not only that migration is possible, but that it can be implemented in a disciplined, explainable, and reusable framework suitable for broader rollout.[cite:167][cite:194]